## Slide 1
SHOOTRZ
AI Basketball Coaching App
PERFECT THE GAME
Pre-Final Project Demonstration
Karim Elbatran · Badr Wakid · Hamza Draz · Hassan Samaha · Adam Tamer
Supervisor: Prof. Walaa Elashmawi | April 2026
github.com/badrwakid/SHOOTRZ

## Slide 2
Agenda
01
Project Overview & Mission
02
System Architecture
03
Implemented Features (Live Demo)
04
AI Engine — Pose Detection & Scoring
05
Testing & Evaluation Results
06
Performance Metrics
07
Known Issues & Resolutions
08
Next Steps & Roadmap

## Slide 3
Project Overview
THE PROBLEM
Basketball coaching relies on subjective feedback
Players outside professional leagues lack data-driven tools
Coaches cannot analyse every shot in detail
THE SOLUTION
AI pose estimation via MediaPipe / MoveNet
Automated 0–100 biomechanical performance score
Personalised coaching via Coach J chatbot
MENA
Target Market
Egypt-first
Android
Platforms
React Native
2
Languages
Arabic + English
3
AI Models
MediaPipe / MoveNet

## Slide 4
System Architecture — Layered Design
PRESENTATION LAYER
React Native (Expo) | Android & iOS
APPLICATION LAYER
FastAPI | AI Processing Engine | Coach J Chatbot
DATA LAYER
Firebase Auth & Storage | Supabase (PostgreSQL)
Key Components
Video Capture
Pose Estimator
Scoring Module
Feedback Engine
Coach J (LLM)
Analytics DB

## Slide 5
Implemented Features
🎥 Video Analysis
5–20s clips. MediaPipe detects 17 key joints. Drill auto-classified.
📊 Performance Score
0–100 biomechanical score. Elbow angle, knee bend, release point.
🤖 Coach J Chatbot
GPT-powered coach. Bilingual (AR/EN). Personalised drill plans.
📈 Progress Dashboard
Session history, trend charts, personal bests. Real-time refresh.
🔒 Secure Auth
Firebase email + Google OAuth. RBAC for athletes & coaches.
🌐 Bilingual UI
Full Arabic RTL support + English LTR. MENA-first design.

## Slide 6
AI Engine — Pose Detection & Scoring
Video Input
Frame Extraction
Pose Estimation
(MediaPipe)
Joint Angle
Calculation
Benchmark
Comparison
Score
(0–100)
Feedback
Generation
Score Breakdown
Elbow Release Angle (35%)
82
Knee Bend Depth (30%)
74
Follow-Through Arc (20%)
88
Body Alignment / Balance (15%)
79
WEIGHTED AVERAGE SCORE
30 / 100
Accuracy
(Good Lighting)
63.65%
Processing Time
130.0s avg

## Slide 7
Testing & Evaluation Results
52
Total Test Cases
Executed
52
PASSED
100.0%
0
PARTIAL
0.0%
0
FAILED
0.0%
100.0%
Pass Rate
Test Module
Total
Pass
Partial
Fail
Authentication
6
0
1
0
Video & AI Engine
10
7
1
2
Feedback & Chatbot
6
0
1
0
Data & Dashboard
0
0
0
0
UI & Bilingual
6
0
1
1
Performance
6
0
0
2
Security
7
6
1
0

## Slide 8
Performance Metrics
Video Processing
(20s clip)
130.0s avg
Target: ≤ 8s
Dashboard
Refresh
1.1s avg
Target: < 2s
App Cold
Launch
2.3s avg
Target: ≤ 3s
50 Concurrent
Users
21.0s / 1.92% err
Target: No degrade
100 Concurrent
Users
19.0s / 84.44% err
Target: No degrade
Pose Accuracy
(Good Light)
63.65%
Target: > 85%
Pose Accuracy
(Low Light)
63.65%
Target: > 85%
Memory
Usage
3435 MB peak
Target: < 300 MB

## Slide 9
Known Issues & Bug Status
BUG-001 — Low-light detection fails silently
Severity:
High
Module: AI Engine
Status:
Open
No UI warning when lighting insufficient. Fix: Add lighting quality check before recording.
BUG-002 — Timeout at 100 concurrent users
Severity:
Critical
Module: Backend
Status:
Open
84.44% error rate under full load (100-user test). Fix: Implement async queue + horizontal scaling.
BUG-003 — Skeleton overlay misaligned (portrait)
Severity:
Medium
Module: Feedback
Status:
In Progress
9:16 aspect ratio causes coordinate mismatch. Fix: Normalise coordinates by aspect ratio.
BUG-004 — Arabic rendering on Android 10
Severity:
Medium
Module: Localisation
Status:
In Progress
Tofu characters on older devices. Fix: Bundle Noto Naskh Arabic font in APK.
BUG-005 — Session never expires
Severity:
Medium
Module: Security
Status:
Open
Firebase token renews indefinitely. Fix: Enforce server-side 24h token revocation.
BUG-007 — Dashboard blank after first session
Severity:
Low
Module: Dashboard
Status:
Resolved
Fixed in commit #4a7bc2f. Baseline data now initialised on account creation.

## Slide 10
Next Steps & Final Roadmap
Week 1–2
Fix BUG-002: Deploy async task queue (Redis/Celery)
Fix BUG-001: Add lighting quality pre-check
Week 3–4
Fix BUG-003: Normalise overlay for 9:16 video
Fix BUG-004: Bundle Arabic font (Noto Naskh)
Fix BUG-005: Implement server-side session expiry
Week 5–6
Conduct second usability test round (n=15)
Performance retest at 100 concurrent users
Final documentation and report submission
System Verdict: CONDITIONALLY READY FOR FINAL DEMONSTRATION

## Slide 11
Thank You
Questions & Feedback Welcome
GitHub Repository
github.com/badrwakid/SHOOTRZ
Team
Karim Elbatran · Badr Wakid · Hamza Draz · Hassan Samaha · Adam Tamer
Supervisor: Prof. Walaa Elashmawi
PERFECT THE GAME